Tuning Helper Project Charter

February 21, 2025

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Title**: Tuner and Metronome iOS Application Development | | | |
| **Project Start Date:** February 25 **Projected Finish Date:** May 25 | | | |
| **Budget Information:** SDG Developers have set aside $5500 for the base project, and additional funds can be provided for continuing development. It is anticipated that most, if not all, of the project costs will be in-house labor. | | | |
| **Project Manager:** Phil May’r, (972) 878-8548, pmayr@sdgdevelopers.com | | | |
| **Project Objectives:** Implement tone generator, metronome, and chromatic tuner functionality, provide interface localization for several major language groups, and release production version within three months. | | | |
| **Success Criteria:** The application functionality must be implemented with a high level of quality by the projected finish date. | | | |
| **Approach:** Tools will be developed one at a time unto a high degree of functionality. The programmer and designer will collaborate and coordinate their work so as to ensure seamless front-end and back-end integration. Localization and thorough testing of application to begin only after major features are implemented. | | | |
| **Roles and Responsibilities** | | | |
| ***Name and Signature*** | ***Role*** | ***Position*** | ***Contact Information*** |
| Phil May’r | Project Manager | Caretaker | pmayr@sdgdevelopers.com |
| Mike Goodman | Team Member | Programmer and Tester | mgoodman@sdgdevelopers.com |
| Rainy Waters | Team Member | UI/UX Designer and Tester | rwaters@sdgdevelopers.com |
| Hajera Fatima | Team Member | Translator and Tester | hfatima@sdgdevelopers.com |
|  | | | |
| **Comments:** (Handwritten or typed comments from above stakeholders, if applicable)  “A draft of the application design must be completed within 2 weeks at the latest.” - Rainy  “Testing will take place at least 2 weeks before launch date to ensure customer expectations/satisfaction.” - Hajera | | | |

**Team Members:**

Hajera F.

Rainy W.

Mike G.

Phil M.

**Reference Project:**

[Tuning Helper on the App Store](https://apps.apple.com/us/app/tuning-helper/id6498717890)